Baseline Educational Services (BES) · Jabi, Abuja

Project Scope of Work and Vendor Requirements

AI-assisted customer service and CRM system with WhatsApp Business integration

| Document status | DRAFT v0.1 – for internal review by BES management before release to vendors |
| --- | --- |
| Date prepared | 26 October 2026 |
| Prepared for | Operations Manager and BES management |
| Release | Suitable for sharing with vendors once all yellow [placeholders] are completed or removed and management approves release |
| Related documents | 02 Vendor Briefing · 03 TechCom Africa Demo Agenda · 04 Quotation Request Template (+ 04b Pricing Workbook) · 05 Demo & Evaluation Scorecard · 06 Decisions Required |

Status of this exercise. This is an exploratory vendor assessment. No vendor has been selected, no project has been approved, and no budget, user number or implementation date has been committed. Nothing in this document is an offer, a purchase order or an agreement to proceed. BES may stop, change or re-scope the exercise at any time. Yellow text in square brackets marks information BES has not yet decided. Do not invent these values – complete them after management review.

## Contents

1. Project background, objectives and scope

2. Core functional requirements (R1–R18)

3. Proposed user structure

4. Proposed workflow

5. Implementation approach and solution options

6. Security, data ownership and governance

7. Implementation timeline and deliverables

8. Itemised pricing

9. Vendor demonstration

10. Evaluation approach

11. Assumptions, exclusions and open items

Annex A – Glossary

# 1. Project background, objectives and scope

## 1.1 About BES

Baseline Educational Services (BES) is an education consultancy based in Jabi, Abuja, Nigeria. BES receives enquiries from prospective and existing clients, answers questions about its services, collects client information and documents, manages leads, follows up with clients, and coordinates cases through different stages.

## 1.2 Business problem and objectives

| Objective | What success would look like | How it could be measured (baseline to be set by BES) |
| --- | --- | --- |
| Reduce repetitive manual work | Routine questions answered and details captured without staff typing the same information repeatedly | Staff hours spent on first-response and data entry: [baseline – BES to measure] |
| Improve response times | Every enquiry, including overnight, receives an immediate, accurate first response and a human follow-up within a defined target | Median first-response time: [baseline]; target: [BES to set] |
| Organise client interactions | One shared record and conversation history per client, accessible to authorised staff | % enquiries with a CRM record: [target] |
| Standardise follow-ups | Consistent follow-up and document reminders according to approved rules | % leads with a next action date; overdue count |
| Management visibility | Dashboards for enquiries, staff activity and case progress | Management can answer standard questions without asking staff |

## 1.3 Scope

In scope (subject to phasing in Section 5): official WhatsApp Business Platform integration; shared inbox; AI-assisted responses using BES-approved content; lead capture and CRM; assignment, follow-up and alerts; returning-client and duplicate management; document checklists, collection and tracking; human handover; dashboards; access control and audit; export, backup, retention and deletion; training and support; scalability.

Out of scope for this exercise: selection of a vendor; contract signature; migration of historical data (unless BES decides otherwise – see Decisions document); integration with accounting/payment systems, other channels (Instagram, Facebook, email, web chat, SMS, voice) and outbound marketing campaigns, except as optional or future items below; legal advice.

## 1.4 Priority classification used in this document

| Label | Meaning | Effect on vendor response |
| --- | --- | --- |
| Essential | Minimum requirement. A solution that cannot meet it, now or through a defined and priced route, is unlikely to be acceptable. | Vendor must state availability and acceptance evidence. |
| Desirable | Valuable but BES could proceed without it initially. | Vendor states availability and price. |
| Future | Possible later enhancement; not part of first deployment. | Vendor states whether supported and roughly how priced; not scored heavily. |

Each requirement also shows the Phase in which BES currently expects it to be delivered. Phasing is a proposal for discussion, not a confirmed decision.

# 2. Core functional requirements

The 18 requirements below apply to every vendor so that proposals can be compared. For each, the vendor must state in its response whether the capability is (a) available now as standard, (b) available through configuration, (c) requiring custom development, (d) provided by a third party, or (e) not available, together with the cost.

| ID | Requirement | Priority | Proposed phase |
| --- | --- | --- | --- |
| R1 | Official WhatsApp Business Platform / API integration | Essential | Phase 1 |
| R2 | Centralised shared inbox for authorised staff | Essential | Phase 1 |
| R3 | AI-assisted customer service, including out-of-office-hours | Essential (basic) / Desirable (advanced) | Phase 1 (basic) |
| R4 | AI configuration using BES-approved knowledge | Essential | Phase 1 |
| R5 | Safeguards against inaccurate or fabricated AI responses | Essential | Phase 1 |
| R6 | Automatic lead capture and CRM record creation | Essential | Phase 1 |
| R7 | Lead assignment, status tracking, reminders and overdue alerts | Essential (assignment, status) / Essential Phase 2 (alerts) | Phase 1 basic; Phase 2 full |
| R8 | Returning-client identification and duplicate management | Essential (matching) / Desirable (merge tools) | Phase 1 matching; Phase 2 merge |
| R9 | Personalised document checklists | Essential | Phase 1 static guidance; Phase 2 automated |
| R10 | Document submission, storage, review and outstanding-document tracking | Essential | Phase 2 (interim in Phase 1: files stored with the conversation) |
| R11 | Automated follow-up messages and document reminders | Essential (Phase 2) | Phase 2 |
| R12 | Human handover and escalation | Essential | Phase 1 |
| R13 | Management dashboards and reporting | Essential (basic Phase 1; full Phase 2) | Phase 1 basic; Phase 2 full |
| R14 | Role-based access control and staff permissions | Essential | Phase 1 |
| R15 | Audit logs and visibility of staff activity | Essential | Phase 1 basic; Phase 2 reporting |
| R16 | Data export, backup, retention and deletion | Essential | Phase 1 (export, backup); Phase 2 (retention automation) |
| R17 | Staff training and technical support | Essential | Phase 1 and ongoing |
| R18 | Scalability for additional staff, departments and volumes | Essential (commercial and architectural answers) / Future (actual scale-up) | Stated in proposal; delivered as needed |

## R1. Official WhatsApp Business Platform / API integration

| Business objective | Use WhatsApp as BES's primary channel on an officially supported, policy-compliant connection that BES owns and controls. |
| --- | --- |
| Expected system behaviour | • Connects BES's WhatsApp Business number to the WhatsApp Business Platform (Cloud API) directly or through a Meta-approved Business Solution Provider / Tech Provider. • The WhatsApp Business Account (WABA), phone number and Meta Business Portfolio (business verification) are registered in BES's name, with BES holding admin rights. • Handles the 24-hour customer-service window correctly: free-form replies inside the window; pre-approved message templates (with recorded opt-in) outside it. • Supports text, images, PDFs and other documents, voice notes (at minimum stored and visible to staff) and delivery/read status. |
| Essential acceptance criteria | • Live test: inbound and outbound messages, documents and images flow both ways on BES's own (test or production) number. • Evidence that the WABA is owned by BES's Meta Business Portfolio and that BES can remove the vendor's access without losing the number or message history. • Template approval and opt-in handling demonstrated. • No use of unofficial/unsupported methods (e.g. WhatsApp Web scraping, QR-code session hijacking). |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • Are you a Meta Tech Provider / Business Solution Provider? Provide evidence. • Which integration route do you use (direct Cloud API, BSP, other)? Who is the contracting party for Meta's terms? • Who owns the WABA and number? What happens to the number and history if we leave? • How are templates created, approved and managed? Who pays for rejected or re-submitted templates (if anything)? • How does your AI feature comply with current WhatsApp Business Platform policies on automated/AI assistants? |
| Dependencies, limitations, additional costs | Meta business verification (BES documents and time); a dedicated phone number not already tied to a personal WhatsApp account (or a migration plan); template approval lead time. Meta's per-message pricing and policies change and are billed separately from the vendor's fee. Any number migration may interrupt the existing WhatsApp Business app unless planned. |

## R2. Centralised shared inbox for authorised staff

| Business objective | Give all authorised staff one place to see, own and answer client conversations, rather than individual phones. |
| --- | --- |
| Expected system behaviour | • All WhatsApp conversations appear in a single inbox with filters (unassigned, mine, team, status, tag, date). • Conversations can be assigned, reassigned, tagged, noted internally (not visible to client) and closed/reopened. • Shows who is handling a conversation, prevents two staff replying at the same time (or flags it), and keeps full history. • Works in a web browser; mobile access for staff stated clearly (app or mobile web). |
| Essential acceptance criteria | • Two or more test users working concurrently without duplicate replies or lost messages. • Internal notes never reach the client. • Conversation history is searchable by name, phone number and keyword. |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • How many users and concurrent sessions are included at each price tier? • Is there a mobile app? Which features are missing on mobile? • Can supervisors view (read-only) conversations in their team without being able to reply? • Is there any limit on conversation history retained or searchable? |
| Dependencies, limitations, additional costs | Per-user licence cost. Staff need reliable internet and devices; BES to decide whether personal phones may be used (data-protection implication). |

## R3. AI-assisted customer service, including out-of-office-hours

| Business objective | Reply promptly to enquiries received overnight, weekends and holidays using approved information, and prepare the lead for staff. |
| --- | --- |
| Expected system behaviour | • Greets the client, states that it is an automated assistant, and tells them a staff member will follow up. • Answers only from BES-approved content; asks short clarifying questions; captures contact details and enquiry type. • Operating hours and behaviour are configurable: e.g. AI active only outside office hours, or always-on for first response with handover in office hours (BES to decide). • Replies in the client's language where supported (English at minimum; other languages to be confirmed by BES). |
| Essential acceptance criteria | • Test enquiries sent outside office hours receive a correct first response within a vendor-stated time. • AI discloses that it is automated. • Switching AI on/off by schedule or per conversation works without vendor assistance. |
| Priority / phase | Essential (basic) / Desirable (advanced) · Phase 1 (basic) |
| Questions vendors must answer | • Which AI models/providers are used? Who hosts them and where? • What is the typical response time and what happens under heavy load? • How is AI usage metered and billed (per message, per token, per conversation, bundled)? • Which languages are supported and how was quality tested? • Can staff turn AI off for a specific client or conversation? |
| Dependencies, limitations, additional costs | AI usage charges (often variable). Quality depends heavily on BES supplying accurate, current content. WhatsApp platform rules on automated assistants must be verified at contract date. |

## R4. AI configuration using BES-approved knowledge

| Business objective | Make sure the AI speaks for BES only with information BES has approved. |
| --- | --- |
| Expected system behaviour | • BES-approved knowledge base: FAQs, service descriptions, process steps, policies, document requirements, office information. • Authorised BES staff (not only the vendor) can add, edit, retire and version content; changes are logged and can be rolled back. • Each answer can be traced to a source article (visible to staff). • Defined topics the AI must never answer (e.g. fees not approved for publication, visa outcome predictions, legal advice). |
| Essential acceptance criteria | • BES staff edit an article and the AI's answer changes in testing without vendor involvement. • A test set of BES-approved questions (supplied by BES) is answered correctly at a threshold agreed in advance. • Retired content is no longer used. |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • How is the knowledge base built and updated (documents upload, URL, manual entry)? Any limits on size? • Is BES content used to train any shared/public model? Confirm in writing. • Can we see which source the AI used for each answer? • Who is responsible for content accuracy and updates (BES vs vendor)? |
| Dependencies, limitations, additional costs | BES must prepare and own the approved content (time and staff effort). Initial knowledge-base set-up may be a one-off charge. Content ownership and approval workflow to be decided by BES. |

## R5. Safeguards against inaccurate or fabricated AI responses

| Business objective | Reduce the risk of the AI misleading clients, which could cause reputational, financial or legal harm. |
| --- | --- |
| Expected system behaviour | • Answers are grounded in approved content; if no reliable source is found, the AI says so and hands over rather than guessing. • Confidence/groundedness checks, blocked topics and fixed (non-AI) wording for sensitive subjects such as fees, guarantees and visa outcomes. • No promise of admission, visa approval, timelines or prices unless BES has approved that exact wording. • Full logging of AI messages for review; staff can flag a poor answer and the flag feeds a review list. • Pre-go-live adversarial testing (trick questions, off-topic, abusive or manipulative prompts) with results shared with BES. |
| Essential acceptance criteria | • BES-supplied 'must not answer' and 'trap' questions produce a safe handover or refusal in testing. • Monthly review report of flagged and low-confidence answers. • A documented procedure to correct a wrong answer quickly (stated time). |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • What technical controls prevent fabricated answers (retrieval grounding, refusal rules, human review)? • What accuracy/error testing do you do and can you share results from similar deployments? • How quickly can a wrong answer be corrected across the system? • Can BES define blocked topics and mandatory handover triggers? |
| Dependencies, limitations, additional costs | No vendor can guarantee zero errors; BES should treat AI as first-line assistance with human oversight. Review effort by BES staff is an internal cost. |

## R6. Automatic lead capture and CRM record creation

| Business objective | Turn every enquiry into a structured, trackable record without manual re-typing. |
| --- | --- |
| Expected system behaviour | • New contacts create a lead/contact record automatically, using WhatsApp number plus details collected in the chat (name, email, enquiry type, preferred contact time, other fields BES specifies). • Conversation is linked to the record; source/channel is stored. • Fields and pipeline stages are configurable by BES administrators. • AI-captured data is marked as 'unverified' until staff confirm it. |
| Essential acceptance criteria | • A new test enquiry creates a complete record with no manual entry. • BES can add or change fields and stages without custom development (or the cost is quoted). • Captured data matches what the client wrote. |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • What CRM is used (proprietary, or integration to a third-party CRM)? Who licenses it? • How many custom fields, pipelines and stages are supported? • Can the record store both the client and the case/application separately (one client, multiple cases)? |
| Dependencies, limitations, additional costs | BES must define lead fields, enquiry categories and pipeline stages (see Decisions document). Connecting a separate third-party CRM adds integration cost and a second licence. |

## R7. Lead assignment, status tracking, reminders and overdue alerts

| Business objective | Ensure every enquiry has an owner, a status and a next action, and that management sees slippage early. |
| --- | --- |
| Expected system behaviour | • Assignment by rule (category, team, round-robin, workload) or manually; reassignment with reason. • Status/stage tracking with timestamps; next-action date and task for each lead. • Reminders to the owner; alerts to supervisor/management when first response, follow-up or stage targets are missed (targets set by BES). • Notifications by email, in-app and/or WhatsApp to staff (channel to be confirmed). |
| Essential acceptance criteria | • Assignment rules operate correctly in testing. • Overdue test leads trigger alerts to the right people at the configured time. • A report lists all unassigned and overdue items. |
| Priority / phase | Essential (assignment, status) / Essential Phase 2 (alerts) · Phase 1 basic; Phase 2 full |
| Questions vendors must answer | • What rule types are supported for assignment? Is business-hours and holiday logic supported (Nigerian public holidays)? • What are the channels for staff alerts and are there extra costs? • Can alert thresholds differ per stage and team? |
| Dependencies, limitations, additional costs | BES must set service-level targets (response/follow-up times) and assignment logic. Staff leave/absence handling to be defined. |

## R8. Returning-client identification and duplicate management

| Business objective | Avoid treating existing clients as new leads and avoid duplicate records. |
| --- | --- |
| Expected system behaviour | • On each inbound message the system matches by WhatsApp number (and, where captured, email/name) and links to the existing record. • A returning client's history and current case owner are visible; new enquiries route to the existing owner. • Possible duplicates are flagged for staff; authorised staff can merge with an audit trail. • Handles one person using multiple numbers, and one number used by several people (e.g. parent and student). |
| Essential acceptance criteria | • Returning-client test routes to the existing owner. • Duplicate test records are flagged; merge preserves conversation history and is logged. • Merge can be undone or the original data is recoverable (vendor to state how). |
| Priority / phase | Essential (matching) / Desirable (merge tools) · Phase 1 matching; Phase 2 merge |
| Questions vendors must answer | • What matching logic is used and can it be configured? • How are parent/guardian and student relationships represented? • Is bulk duplicate clean-up supported, and at what cost? |
| Dependencies, limitations, additional costs | BES's existing client data (spreadsheets, phone contacts) may need cleaning before import; import is Phase 2 unless BES decides otherwise. |

## R9. Personalised document checklists

| Business objective | Tell each client exactly which documents BES needs for their service and track progress. |
| --- | --- |
| Expected system behaviour | • BES-approved checklist templates per service category/sub-category (and, if needed, destination/programme) maintained by BES administrators. • Checklist generated from the enquiry category and attached to the client's record; sent to the client in WhatsApp in a readable format. • Checklists can be amended for an individual client by staff. • Versioning: when BES changes a checklist, existing cases keep their version unless staff update them. |
| Essential acceptance criteria | • Three test categories (chosen by BES) generate the correct checklist. • BES admin can create or edit a checklist template without vendor support. • Checklist appears in the record and client message exactly as approved. |
| Priority / phase | Essential · Phase 1 static guidance; Phase 2 automated |
| Questions vendors must answer | • How are checklists modelled (templates, conditional logic)? Any limit on number of templates or items? • Can checklist logic depend on multiple answers (e.g. service + destination + level)? • Is checklist configuration included in the base price? |
| Dependencies, limitations, additional costs | BES must supply approved checklists per service. Complex conditional logic may need configuration or custom development. |

## R10. Document submission, storage, review and outstanding-document tracking

| Business objective | Collect client documents safely, know what has arrived, and know what is still missing. |
| --- | --- |
| Expected system behaviour | • Documents received on WhatsApp (and via secure upload link if offered) are stored against the client/case, not left in chat only. • Staff can name/classify a document against a checklist item and mark it received, accepted, rejected (with reason) or expired. • Dashboard and list of outstanding items per client and per staff member. • Storage is encrypted, access-controlled and logged; file size/type limits stated; virus scanning stated. • Retention and deletion rules apply (see R16). |
| Essential acceptance criteria | • Test documents (PDF, image) are received, classified and visible against the right checklist item. • Outstanding-document report is accurate for test cases. • Only authorised roles can open documents; every view/download is logged. |
| Priority / phase | Essential · Phase 2 (interim in Phase 1: files stored with the conversation) |
| Questions vendors must answer | • Where are files stored (provider, country/region)? Maximum storage included and cost beyond it? • Is there malware scanning? Are file types/sizes restricted? • Can staff mark documents without opening the full conversation? • Is OCR or auto-classification offered? Is it accurate and optional? |
| Dependencies, limitations, additional costs | Storage growth cost. Sensitive documents (passports, certificates, financial records) raise data-protection obligations; BES to decide what may be requested on WhatsApp at all versus a secure upload. |

## R11. Automated follow-up messages and document reminders

| Business objective | Standardise follow-ups and reduce chasing effort, while respecting client consent and WhatsApp rules. |
| --- | --- |
| Expected system behaviour | • Rule-based sequences (e.g. enquiry with no reply, documents outstanding, appointment reminder) using approved templates. • Respects opt-in/opt-out, quiet hours and the 24-hour window rules; clients can stop messages. • Sequences stop automatically when the client replies, a human takes over, or the task is complete. • Staff can see scheduled messages and cancel or edit them. |
| Essential acceptance criteria | • Test sequence sends at the configured times and stops on reply. • Opt-out is honoured immediately and recorded. • Delivery failures are reported. |
| Priority / phase | Essential (Phase 2) · Phase 2 |
| Questions vendors must answer | • Are sequences native or do they need a third-party automation tool? • How is consent recorded and evidenced? • How are template message charges passed through and reported? |
| Dependencies, limitations, additional costs | Template messages outside the 24-hour window are charged by Meta per message and must be pre-approved. BES to approve all wording and quiet-hours policy. |

## R12. Human handover and escalation

| Business objective | Make sure a person takes over whenever the matter is sensitive, complex, urgent or beyond the AI. |
| --- | --- |
| Expected system behaviour | • Handover triggers: client asks for a person; complaint or dissatisfaction; AI low confidence/unanswerable; sensitive topics; repeated failed answers; configured keywords; payment disputes. • On trigger the AI tells the client what will happen next, stops answering substantive questions, assigns the conversation, flags it as urgent and notifies staff. • Out-of-hours handover captures the context and sets a first-response task for the next working period. • Escalation ladder: owner → supervisor → management when not acknowledged within the configured time. |
| Essential acceptance criteria | • Each trigger type tested and logged. • Notification reaches the right staff in the stated time. • AI does not continue to answer after handover until a human releases it. |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • What triggers are built in and which are configurable? • How does the system behave if no staff member responds? • Can staff hand the conversation back to the AI? |
| Dependencies, limitations, additional costs | BES must define escalation rules, contacts, out-of-hours expectations and who is on call (if anyone). |

## R13. Management dashboards and reporting

| Business objective | Give management visibility of enquiries, response times, workload and case progress. |
| --- | --- |
| Expected system behaviour | • Dashboards: new enquiries by period/source/category; first-response time; AI-resolved vs handed over; leads by stage and owner; overdue items; outstanding documents; conversion; staff workload. • Filters by team, staff, date and category; export to CSV/Excel/PDF; scheduled email reports are desirable. • Metric definitions are documented so numbers are comparable. |
| Essential acceptance criteria | • Dashboard figures reconcile with the underlying test records. • Management can answer 'how many enquiries are waiting and for how long?' without asking staff. • Reports are available to authorised roles only. |
| Priority / phase | Essential (basic Phase 1; full Phase 2) · Phase 1 basic; Phase 2 full |
| Questions vendors must answer | • Which reports are standard and which are custom? • Can BES build its own reports? Is there a cost? • How is 'response time' calculated (working hours or calendar hours)? |
| Dependencies, limitations, additional costs | Custom dashboards may carry development cost. Reporting quality depends on consistent data entry by staff. |

## R14. Role-based access control and staff permissions

| Business objective | Limit each person to the information and actions their job requires (least privilege). |
| --- | --- |
| Expected system behaviour | • Predefined and customisable roles; permissions at feature level (view, create, edit, delete, export, reassign, configure) and data level (own, team, all). • Multi-factor authentication for all users (at least administrators); strong password and session policies; single sign-on is desirable. • Immediate deactivation of a leaver without deleting history. • Vendor staff access to BES data is restricted, time-limited, approved by BES and logged. |
| Essential acceptance criteria | • Role tests show a Visa-team user cannot see Marketing-only data and vice versa where BES so decides. • MFA enforced for administrators. • Export permission can be restricted by role. |
| Priority / phase | Essential · Phase 1 |
| Questions vendors must answer | • How many custom roles are supported? Any extra cost? • Is data-level restriction by team/department supported? • Who at the vendor can access our data, under what process, and is it logged? |
| Dependencies, limitations, additional costs | BES must complete the user-planning table and approve the role matrix. Some platforms charge for custom roles or advanced permissions on higher tiers. |

## R15. Audit logs and visibility of staff activity

| Business objective | Accountability and the ability to investigate errors, misuse or complaints. |
| --- | --- |
| Expected system behaviour | • Tamper-resistant logs of log-ins, record views/edits/deletes, exports, permission changes, reassignment, AI configuration changes, message sends and document access. • Logs show who, what, when (and from where where available), searchable and exportable by administrators and management. • Retention period for logs is stated and meets BES's needs. |
| Essential acceptance criteria | • Test actions appear in the log with correct user and timestamp. • Standard users cannot edit or delete logs. • Export of the log for a client record is possible for investigations. |
| Priority / phase | Essential · Phase 1 basic; Phase 2 reporting |
| Questions vendors must answer | • What events are logged and for how long? Any extra charge for long retention? • Are logs immutable? Can the vendor alter them? • Can staff-activity reports be produced for performance management without exposing private data? |
| Dependencies, limitations, additional costs | Staff monitoring has employment and privacy implications; BES to set a monitoring policy and inform staff. |

## R16. Data export, backup, retention and deletion

| Business objective | BES keeps control of its data, can leave the platform, and meets data-protection duties. |
| --- | --- |
| Expected system behaviour | • Full export of contacts, conversations, documents, notes, audit logs and configuration in open formats (CSV/JSON/PDF; original files) on request and without punitive fees. • Automated backups with stated frequency, retention, location and a tested restore procedure; recovery time and recovery point objectives stated. • Configurable retention rules and secure deletion of a client's data on request, with confirmation; deletion also covers backups within a stated period and sub-processors. • Exit plan: data returned within a stated time, then deleted, with written confirmation. |
| Essential acceptance criteria | • Sample full export reviewed by BES (completeness check). • Restore from backup demonstrated or evidenced. • Delete-a-client request test completes and is logged. |
| Priority / phase | Essential · Phase 1 (export, backup); Phase 2 (retention automation) |
| Questions vendors must answer | • What formats and what is included in an export? Cost and turnaround? • Backup frequency, location, retention, RTO/RPO? When was the last restore test? • How are deletion requests handled in primary systems, backups and AI/sub-processor stores? • What is the exit process and timeline? |
| Dependencies, limitations, additional costs | Legal retention periods to be set by BES with counsel. Large exports or exit assistance may be charged. |

## R17. Staff training and technical support

| Business objective | Make sure staff can use the system and problems are resolved in a predictable time. |
| --- | --- |
| Expected system behaviour | • Role-based training (administrators, supervisors, frontline), recorded sessions, quick guides. • Support channels, hours (Nigeria time zone), languages, severity levels and response/resolution targets stated in an SLA. • Named account contact; escalation path; scheduled reviews. • Post-go-live hyper-care period. |
| Essential acceptance criteria | • Training plan, materials and attendance record delivered. • SLA document signed with response times by severity. • Support request test is acknowledged within SLA. |
| Priority / phase | Essential · Phase 1 and ongoing |
| Questions vendors must answer | • Is support local (Nigeria), what hours, and what is excluded? • Is training on-site, remote, or both, and for how many people? • What does support cost, and what is covered by the subscription? |
| Dependencies, limitations, additional costs | Staff time for training; refresher training for new hires; support tiers may be priced separately. |

## R18. Scalability for additional staff, departments and volumes

| Business objective | The solution should grow with BES without re-platforming or unexpected cost. |
| --- | --- |
| Expected system behaviour | • Additional users, teams, WhatsApp numbers, pipelines and branches can be added by BES administrators. • Stated limits for contacts, messages, storage, automation runs and API calls; behaviour and cost when limits are reached. • Published price rules for additional users and volume tiers. |
| Essential acceptance criteria | • Vendor provides written limits and price schedule for growth. • Adding a department/team test in the demo environment is shown. |
| Priority / phase | Essential (commercial and architectural answers) / Future (actual scale-up) · Stated in proposal; delivered as needed |
| Questions vendors must answer | • What are the technical and plan limits? What happens when we exceed them? • How are additional users, numbers and departments priced? • Are there minimum contract terms or lock-in for upgrades? |
| Dependencies, limitations, additional costs | Volume-based pricing for messaging and AI can grow faster than user numbers; vendors should model scenarios provided by BES. |

# 3. Proposed user structure

The final number of users has not been confirmed. The framework below is a proposal for BES to adjust. Role names, permissions and the existence of each team are for BES to confirm.

## 3.1 Proposed roles and responsibilities

| Role | Purpose and responsibilities | Typical permissions (proposed) | Restrictions (proposed) |
| --- | --- | --- | --- |
| System Administrator (BES-employed; recommend at least two named people to avoid single-point dependency) | Owns the system configuration; manages users, roles and integrations; maintains the AI knowledge base (or delegates); manages WhatsApp templates; first contact for vendor; reviews audit logs. | Full configuration; user management; role assignment; integrations; data export; AI settings; billing view. | Admin actions logged; vendor staff must never hold the only admin account; access to client documents only if BES decides. |
| Management / Executive | Oversees performance, workload, risk and compliance; approves policy; receives escalations. | Read access to all dashboards, reports, conversations and audit logs; reassign leads; approve exports. | No system configuration unless also an administrator. |
| Supervisor / Team Lead (if BES uses them) | Monitors a team's inbox, response times and overdue items; reallocates work; handles escalations. | View all conversations and records of own team; reassign within team; team reports; join conversations. | No access to other teams' data unless granted. |
| Admissions team | Responds to admissions-related enquiries; qualifies leads; manages admissions cases and document collection. | Inbox access to admissions conversations; create/edit own and team leads; send approved templates; update document status. | No access to visa-case files or marketing campaign configuration unless required; cannot export in bulk; cannot delete. |
| Marketing and Conversion team | Handles new-lead follow-up and conversion; analyses sources and conversion. | Access to new/unqualified leads and sources; conversion reports; follow-up sequences (within approved templates). | Limited or no access to sensitive documents; no access to case files after hand-off unless granted. |
| Visa / case-processing team | Manages case stages, documents and client communication for visa or similar processing. | Access to case records, documents and conversations of assigned cases; update stages and document status. | Restricted to assigned or team cases; sensitive document view logged; no bulk export. |
| Other authorised operational staff (e.g. front desk, finance, compliance / data-protection lead – BES to confirm which exist) | Front desk: triage and routing. Finance: payment-status visibility if later required. Compliance / DPO: oversight of privacy and requests. | Limited, task-specific (e.g. view-only, routing, audit and data-request tools). | Default to no access to documents; grant minimum needed. |
| Vendor support (temporary) | Technical support and configuration during implementation and incidents. | Time-limited, approved by BES, logged; no standing access to client data. | Revoked after use; access reviewed regularly. |

## 3.2 Proposed permission matrix (for BES to confirm)

Key: Y = allowed · Own = only records assigned to the user · Team = own team's records · All = all records · N = not allowed · TBC = BES to decide.

| Capability | Admin | Mgmt | Super-visor | Adm. | Mkt/ Conv. | Visa/ Case | Other |
| --- | --- | --- | --- | --- | --- | --- | --- |
| View conversations | TBC | All | Team | Team | Team | Team | TBC |
| Reply to clients | TBC | Y | Y | Own/Team | Own/Team | Own/Team | TBC |
| Reassign leads/conversations | Y | Y | Team | N | N | N | N |
| Create/edit client records | Y | Y | Team | Own/Team | Own/Team | Own/Team | TBC |
| Delete records | TBC | N | N | N | N | N | N |
| View/download documents | TBC | TBC | Team | Team | TBC | Team | N |
| Change document status | Y | N | Team | Y | N | Y | N |
| Bulk export | TBC | Y (approval) | N | N | N | N | N |
| Edit AI knowledge base | Y | TBC | N | N | N | N | N |
| Edit templates & automations | Y | TBC | N | N | TBC | N | N |
| View dashboards | Y | All | Team | Own/Team | Team | Team | TBC |
| View audit logs | Y | Y | TBC | N | N | N | N |
| Manage users and roles | Y | N | N | N | N | N | N |

## 3.3 User-planning table (BES to complete – do not estimate on behalf of BES)

| Role / department | Named users (number) | Peak concurrent users | Needs shared-inbox access? (Y/N) | Data scope (own / team / all) | Needs mobile access? (Y/N) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| System Administrator |  |  |  |  |  |  |
| Management |  |  |  |  |  |  |
| Supervisors / team leads |  |  |  |  |  |  |
| Admissions |  |  |  |  |  |  |
| Marketing and Conversion |  |  |  |  |  |  |
| Visa / case processing |  |  |  |  |  |  |
| Other: [specify] |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |

## 3.4 Questions vendors must answer about users

| Topic | Vendor must state |
| --- | --- |
| Concurrent users | Is pricing per named user or per concurrent user? Is there a cap on concurrent sessions? |
| Shared inbox access | How is shared inbox access controlled? Are 'view-only' and 'collaborator' seats priced differently from full seats? |
| Department-specific access | Can access be limited by department/team, pipeline or record type? On which pricing plans? Any cost? |
| Supervisor monitoring | What can a supervisor see and do (read-only, whisper/notes, reassign)? Are these separate licences? |
| Administrator privileges | How many admin accounts? Can BES hold sole super-admin rights? What is the vendor's administrative access and how is it controlled and logged? |
| Additional-user pricing | Price per additional user per month/year; price breaks at volume; minimum seats; cost of adding departments, numbers or pipelines; contract effect of removing users. |

# 4. Proposed workflow

## 4.1 Reference scenario: first enquiry at 1:00 a.m.

A prospective client sends a WhatsApp message at 1:00 a.m. asking about BES services and the required documents. The table shows the proposed end-to-end flow. Auto = performed by the system without staff; Staff = requires a person. Items in [brackets] are BES decisions.

| # | Step | Automated actions | Staff intervention | Record created / updated |
| --- | --- | --- | --- | --- |
| 1 | Receive the enquiry | Message arrives through the official WhatsApp integration; conversation opened; time and number logged; office-hours check identifies 'outside hours'. First-contact message identifies BES, states that an automated assistant is responding, and links to or summarises the privacy notice. | None. | Conversation, timestamp, 'after-hours' tag, consent/notice record. |
| 2 | Respond using approved information | AI answers only from the BES-approved knowledge base; where no approved answer exists it says so and offers staff follow-up. Sensitive topics (fees not approved, guarantees, visa outcomes) use fixed approved wording. | None overnight. A reviewer samples AI replies later (Phase 1: [frequency]). | AI message log with source article references. |
| 3 | Identify the enquiry category | AI classifies the enquiry against BES's category list [BES to define, e.g. admissions, visa/case, general]; stores a confidence value; asks a clarifying question if unclear. | Staff can correct the category next working day. | Category and confidence on record. |
| 4 | Ask follow-up questions | Asks only the questions BES defines for that category [e.g. service type, destination, education level, intended timeline]; limited to [number] questions before handover; does not request sensitive documents unless BES policy allows. | None. | Answers saved as structured fields (marked 'unverified'). |
| 5 | Capture client details | Name, WhatsApp number (automatic), email, location, preferred contact time, consent to follow-up recorded. | Staff verify details at first contact. | Contact fields; consent record. |
| 6 | Create or update the CRM record | Searches for an existing record by number (and email/name if given). New lead created, or existing record updated with a new enquiry; conversation linked; possible duplicates flagged. | Staff resolve flagged duplicates. | Lead/contact record; duplicate flag if any. |
| 7 | Generate the document checklist | Approved checklist for the category is created on the record and (Phase 2) sent in WhatsApp as an approved message. Phase 1: AI quotes the approved document list from the knowledge base. | Staff tailor the checklist if the client's circumstances differ. | Checklist version 1 with all items 'outstanding'. |
| 8 | Assign or route | Routing rules assign to a team/owner; otherwise place in an 'unassigned – morning triage' queue. | Supervisor reviews unassigned items at [start of working day]. | Owner, team, priority. |
| 9 | Schedule follow-ups | First-response task due [target time after office opens]; document reminder and no-reply sequences scheduled (Phase 2), using approved templates and respecting opt-in and quiet hours. | Staff may edit or cancel scheduled messages. | Tasks; scheduled-message list. |
| 10 | Notify staff when human intervention is required | Triggers (client asks for a person, complaint, low confidence, sensitive topic, unanswerable question) pause AI replies and notify owner/supervisor via [email / in-app / WhatsApp]. A morning digest lists all overnight enquiries. | Staff acknowledge and respond within [target]. Overnight on-call only if BES chooses it. | Handover flag with reason; notification log. |
| 11 | Record conversation and actions | Full transcript, AI sources, category, assignment, notes, status changes and staff actions are logged with user and time. | Staff add notes and outcomes. | Conversation history; audit log. |
| 12 | Track until resolution | Pipeline stage updates; reminders and overdue alerts; reopening if the client writes again within [period]; closure reasons captured. | Staff move stages, confirm documents, close with a reason. | Stage history; closure reason; reporting data. |

## 4.2 Exception handling

| Situation | Automated system behaviour | Staff action | Notes / BES decisions |
| --- | --- | --- | --- |
| AI cannot answer confidently | Does not guess. Tells the client it will pass the question to the team and when to expect a reply [BES wording]; tags 'AI unsure'; stores the question; notifies the owner or morning triage queue; adds the question to a 'knowledge gap' list. | Answer personally; decide whether to add approved content. | Monthly review of knowledge gaps. |
| Client requests a human representative | Immediately acknowledges; stops substantive AI replies; assigns or places in queue; notifies. Outside hours, states when a person will respond. | Contact the client within [target]. | Client should not have to repeat details. |
| Client makes a complaint | Detects complaint keywords or sentiment; uses a fixed empathetic acknowledgement (no AI argument); marks 'complaint – urgent'; escalates to supervisor and management; no automated promotional or reminder messages to this client until a human releases. | Supervisor acknowledges, investigates, responds and records resolution. | Complaint policy and timelines [BES to define]. |
| Returning client sends another enquiry | Identifies the existing record by number; keeps the same owner; adds the new enquiry; AI responds without asking for details already held, unless BES requires re-verification; notifies the case owner. | Owner continues; if different service, may route to another team. | Client-verification rules for sensitive information [BES to define]. |
| A required document is missing | Checklist shows 'outstanding'; reminders at configured intervals (Phase 2); escalation to owner after [period]; stops when document arrives or case is on hold. | Staff review and accept or reject received documents with reasons; contact client if reminders fail. | Reminder frequency, quiet hours and maximum number to be approved by BES. |
| WhatsApp integration unavailable | Detects failures (webhook / send errors / platform status); alerts administrator and vendor; messages not delivered are marked 'failed' (never 'sent'); queued messages retry within platform rules; on recovery, missed inbound messages are retrieved where the platform allows. | Administrator follows the contingency plan [BES to define – e.g. use of WhatsApp Business app or phone, manual log]; contact vendor; inform clients if prolonged. | Vendor must state monitoring, alerting, target recovery times and what is lost. |
| AI service unavailable | System sends a fixed non-AI holding message (office hours, assurance of reply); captures the message and number; routes to the human queue; flags 'AI offline'; alerts administrator. | Respond manually; review backlog; confirm recovery before re-enabling AI. | Vendor must state fail-safe behaviour and any provider fall-back; unreviewed AI must not resume silently. |

## 4.3 Summary: what is automated and what needs staff

| Automated (with BES-approved rules) | Always requires staff |
| --- | --- |
| • Receiving and logging messages • First response and approved FAQ answers • Categorisation and basic detail capture • Record creation / matching • Checklist generation and sending • Assignment by rule • Scheduling reminders and alerts • Logging and reporting | • Verifying client identity and details • Interpreting a client's individual circumstances • Any advice on eligibility, admission, visa outcomes, legal or immigration matters • Fees, payments, refunds and exceptions • Complaints and sensitive matters • Accepting/rejecting documents • Approving knowledge-base content and templates • Closing cases and deleting data |

# 5. Implementation approach and solution options

## 5.1 Solution options BES may encounter

Vendors will propose different solution types. The table explains each type so BES can compare proposals. This is not a recommendation of any product or vendor, and no option is selected. Prices are deliberately not estimated here because they depend on user numbers, message volume, currency (many providers bill in US dollars) and vendor terms.

| Option | Suitability for BES | Limitations | Dependencies | Main cost drivers |
| --- | --- | --- | --- | --- |
| A. WhatsApp-focused shared-inbox / CRM platform (subscription), connected through the official API, often via a Business Solution Provider | Fastest route to shared inbox, basic automation and AI replies; usually lower implementation effort. | CRM depth for case management may be limited; AI features and limits vary; configuration constraints; vendor lock-in. | Meta business verification; BES content; per-user licences; platform policy compliance. | Per-user subscription; AI usage; Meta message fees; implementation and training; possible add-on modules. |
| B. General-purpose CRM plus a WhatsApp connector and AI layer | Strong CRM and reporting; flexible for case/stage tracking. | More moving parts and integration risk; separate suppliers may blame each other; higher total cost. | Compatible WhatsApp connector; integration skills; data model design. | CRM licences; connector fees; integration development; AI usage; Meta fees. |
| C. Custom-built or heavily customised solution on the WhatsApp Cloud API | Maximum fit and ownership of code (subject to contract). | Highest cost, risk, maintenance burden and dependence on a small team; longest timeline; security burden on BES/vendor. | Specification clarity; developer continuity; hosting; ongoing security patches. | Development; hosting; maintenance retainer; AI usage; Meta fees. |
| D. Baseline: continue with the WhatsApp Business app and improve manual process (no API) | Low cost; useful as a comparison and fallback. | No official API/AI/CRM automation; limited linked devices and users; weak audit and role control; client data on personal phones. | Staff discipline; phone/device control. | Staff time; devices; possible light tooling. |

Preliminary view for discussion (not a decision): Options A and B are the most likely to be comparable for a first deployment; Option C should be considered only if neither A nor B meets the Essential requirements within acceptable cost; Option D should be priced as a comparison point so management can judge whether the investment is justified.

## 5.2 Proposed phases

These phases are suggestions to enable comparable proposals. They are not confirmed decisions. All timelines are planning estimates for comparison, not commitments. Vendors must provide their own timelines in the format of Section 7.

|  | Phase 1 – Foundation (proposed MVP) | Phase 2 – Workflow and control | Phase 3 – Optimisation and extension |
| --- | --- | --- | --- |
| Scope | Requirements confirmation; Meta business verification and WhatsApp integration; shared inbox; user roles and MFA; BES-approved knowledge base and basic AI replies with handover; lead capture; core CRM (fields, stages, assignment); duplicate matching by number; basic dashboard; export and backup; basic audit log; core training. | Document checklists by category; document tracking and outstanding-document views; automated follow-ups and reminders; refined escalation and overdue alerts; full management dashboards; merge tools and import of existing client data (if approved); retention rules; audit reports. | Advanced automation and AI refinement; additional channels (e.g. website chat, email); integrations (e.g. calendar, payments, accounting, e-signature); client portal / secure upload; multi-language; multiple numbers/branches; advanced analytics; process optimisation. |
| Deliverables | Configured WhatsApp number on BES-owned account; configured system; role matrix implemented; approved knowledge base loaded; test results; training; admin handbook; go-live checklist; support SLA. | Checklist templates; document workflow; automation rules and templates; dashboards; updated handbook; training; test results. | As scoped after review of Phase 1–2 results. |
| Dependencies | Management decisions (Document 06); Meta verification; approved content; user list; test numbers; BES testers. | Phase 1 accepted; approved checklists and templates; clean data for import; BES staff time. | Phase 2 stable for [period, e.g. 2–3 months]; business case; budget approval. |
| Testing | Functional, role/permission, AI accuracy and trap-question tests; WhatsApp end-to-end; failure-mode tests; user acceptance with BES staff; security checks. | Workflow and reminder tests; data migration reconciliation; reporting accuracy; regression test. | Per scope; performance and load tests where relevant. |
| Acceptance criteria | All Phase 1 Essential items in Section 2 pass their acceptance criteria; no unresolved critical/high defects; BES holds admin control; export demonstrated; training completed. | Phase 2 Essential items pass; reports reconcile; reminders operate within consent rules; no unresolved critical/high defects. | Per approved scope. |
| Indicative duration (estimate only) | Approximately 6–10 weeks from contract and kick-off, excluding time for Meta verification and BES content approval, which are outside the vendor's control. | Approximately 6–10 weeks after Phase 1 acceptance; may overlap. | Approximately 8–16 weeks, scoped after review. |
| Costs vendors must quote separately | Implementation / set-up; WhatsApp integration; subscription; AI set-up and usage; Meta message pass-through; hosting/storage; training; support; additional users; taxes. | Document workflow configuration; automation set-up; custom reports; data migration; additional storage; training; any custom development. | Per integration or development item; additional channels; ongoing optimisation. |

## 5.3 Minimum viable product (MVP) and deferrals

| Proposed MVP (Phase 1) | Reasonably deferred (Phase 2 or later) | Rationale |
| --- | --- | --- |
| • Official WhatsApp integration (BES-owned account) • Shared inbox with assignment • AI first response from approved content, with handover rules • Lead capture and CRM record • Returning-client matching by number • Role-based access with MFA • Basic dashboard, audit log, export and backup • Training and support | • Automated document tracking and checklists (Phase 1 uses approved static lists in AI replies) • Automated follow-up sequences • Merge and import tools • Advanced reports and scheduled reports • Additional integrations and channels • Client portal • Multi-language beyond BES's decision | The MVP puts the safe foundation in place (ownership, access, handover and records) before adding automation that sends messages or handles sensitive documents. BES may decide document handling is needed earlier – see Document 06. |

# 6. Security, data ownership and governance

BES must retain appropriate ownership and administrative control over its business accounts and data, subject to applicable platform terms. A vendor's claim of compliance is not evidence. BES should request the documents below and verify them independently where possible. This section is a business checklist and does not constitute legal advice; BES should have counsel review contractual and regulatory points.

| # | Area | Requirement | Evidence BES should request | Gate? |
| --- | --- | --- | --- | --- |
| S1 | Official WhatsApp integration and platform compliance | Integration through Meta's official WhatsApp Business Platform; vendor is an approved provider (if a BSP/Tech Provider); AI use complies with current WhatsApp Business policies; WABA in BES's name. | Written confirmation of route; Meta partner status verified with Meta or inside BES's own Meta Business Manager rather than by vendor screenshot alone; screenshots of WABA ownership and admin roles; statement on AI compliance and who bears policy-change risk. | Mandatory |
| S2 | Data storage and hosting | Clear statement of where client data, documents and backups are stored (provider, country/region); infrastructure provider; segregation from other customers. | Architecture and data-flow diagram; hosting provider details; list of data locations; confirmation of tenant isolation. | Mandatory (disclosure) |
| S3 | Third-party AI providers and sub-processors | Full list of AI model providers and other sub-processors, their locations and purposes; no use of BES data to train shared or public models; defined AI data retention; notice and right to object to new sub-processors. | Sub-processor list with locations; AI provider data-use terms; written no-training commitment; zero/limited-retention settings. | Mandatory (disclosure and no-training) |
| S4 | Encryption | Encryption in transit (TLS 1.2+) and at rest for databases, files and backups; key management described. | Security whitepaper or policy; screenshot/config evidence; pen-test summary mentioning encryption. | Mandatory |
| S5 | Access control and MFA | Role-based access; MFA for all users (minimum administrators); least privilege; vendor-staff access controls; prompt revocation. | Role matrix; MFA demonstration; vendor access policy; joiner/mover/leaver process. | Mandatory |
| S6 | Administrative ownership and control | BES holds super-administrator rights on the CRM, WhatsApp account, Meta Business Portfolio, domain/DNS (if any), AI knowledge base and automations; no credentials held solely by the vendor. | Written ownership statement; account screenshots; credential handover plan; list of all accounts created for BES and in whose name. | Mandatory |
| S7 | Audit logging | Logs of access, edits, exports, permission and configuration changes, with retention stated; not editable by standard users. | Log sample; retention statement; description of tamper protection. | Mandatory (basic) |
| S8 | Backups and recovery | Regular encrypted backups; restore tested; stated recovery time (RTO) and recovery point (RPO); disaster-recovery plan. | Backup policy; last restore-test record; DR plan summary; uptime statistics. | Mandatory (statement) |
| S9 | Incident reporting | Notification of security incidents or data breaches to BES without undue delay (BES to specify hours) so BES can meet statutory timelines; incident response plan; past incidents disclosed. | Incident response plan; breach notification clause; history of material incidents in last [3] years. | Mandatory |
| S10 | Data retention and deletion | Configurable retention; deletion of a client's data on request, including from sub-processors and backups within a stated period; deletion certificate at exit. | Retention and deletion procedure; test of deletion; sub-processor deletion terms. | Mandatory |
| S11 | Data export and portability | Full export in open formats at any time, including conversations, documents, notes, audit logs and configuration; exit assistance terms and cost stated. | Sample export; contract exit clause; export cost schedule. | Mandatory |
| S12 | Data-protection compliance (Nigeria Data Protection Act 2023 and related NDPC regulations/directives, where relevant) | Vendor acts as a data processor under written contract; supports data-subject rights (access, correction, deletion, objection, portability); cross-border transfer safeguards for data leaving Nigeria; support for impact assessments (DPIA); breach notification; staff confidentiality and training. BES, as data controller, is responsible for lawful basis, privacy notice, consent and any NDPC registration obligations. | Data processing agreement; privacy policy; cross-border transfer mechanism; DPIA support; evidence of NDPC compliance steps or a statement of how the vendor supports them; independent certifications (e.g. ISO/IEC 27001, SOC 2 Type II) with scope, date and issuing body checked. | Mandatory (DPA signed before any real client data) |
| S13 | Contractual confidentiality and data-processing obligations | Confidentiality; data-processing terms; liability for data breaches; IP and data ownership (BES owns its data and content); service levels; termination, transition and return of data; change-of-control and subcontracting rules; pricing and currency-change terms. | Draft contract, SLA and DPA for legal review before commitment. | Mandatory before contract |

## 6.1 Verifying vendor claims

Ask for documents, not assurances; record what was provided and when.

For certifications, check issuer, scope (does it cover the product and hosting in question?), validity date and any exceptions.

Check the vendor's registration, years of operation, ownership and contactable references (clients of similar size and sector, ideally in Nigeria).

Do not share real client data or Meta/CRM credentials during demonstrations; use test data and a test number.

Confirm all points that depend on Meta's current terms on the day of contract and again before go-live, because platform rules and prices change.

Treat any gaps as follow-up items; do not assume compliance or non-compliance without evidence.

# 7. Implementation timeline and deliverables

To compare proposals fairly, every vendor must complete the timeline response table in Document 04 (Quotation Request Template), Part D. It requires the vendor to state:

Earliest commencement date and exactly when its implementation clock starts (e.g. contract signature, payment of deposit, receipt of BES inputs, Meta verification);

Requirements-gathering period; configuration and integration duration; custom-development duration; testing and training period; expected go-live date;

Best-case, expected and worst-case timelines for each phase;

Dependencies and assumptions (including what it needs from BES and Meta, and the effect of delay);

Named project manager and technical lead;

Milestones, deliverables and acceptance criteria;

Procedure for handling delays and changes to scope (including the pricing effect).

# 8. Itemised pricing

Every vendor must price using the table in Document 04, Part E (and, if preferred, the Excel version in Document 04b), separating one-time, monthly, annual and usage-based charges, in naira (₦) or with the currency, exchange-rate basis and rate-adjustment terms stated. Required lines: initial implementation; WhatsApp integration; CRM subscription; AI usage; WhatsApp messaging; hosting and storage; custom development; third-party integrations; staff training; maintenance and technical support; additional users; taxes and other charges. Vendors must also complete the first-year total-cost and recurring-cost templates under stated volume assumptions. BES's budget is not disclosed in this document and will not be assumed.

# 9. Vendor demonstration

Shortlisted vendors will be asked to demonstrate, live and using test data, the following. For each, the vendor must say whether the capability is available immediately, requires configuration, or requires additional development (and the cost of the latter two).

An incoming WhatsApp enquiry

An AI-generated response using BES-style approved content (BES will supply sample content)

Lead creation in the CRM

Staff assignment

Personalised document-checklist generation

Document-status tracking

Follow-up scheduling

Human handover

Management reporting

Role-based access

Audit history

Data export

The detailed checklist is in the Demo and Evaluation Scorecard (Document 05).

# 10. Evaluation approach

Proposals will be evaluated on: functional capability; implementation timeline and delivery; total cost and value; security, ownership and data protection; relevant experience and references; and support and operational suitability. Before scoring, each proposal must pass mandatory checks covering: official WhatsApp integration; appropriate BES ownership and access controls; data portability; security basics; and clearly defined deliverables. Missing information will be treated as a follow-up item, not an automatic zero. The scoring method and weights are in the internal scorecard (Document 05).

# 11. Assumptions, exclusions and open items

No vendor has been selected and no purchase decision has been made. Participation in this exercise creates no obligation on BES; BES will not pay for responses or demonstrations.

BES is not bound to accept the lowest or any proposal and may change the scope.

Information BES has not provided (including user numbers, budget, working hours, service categories, fee policy and existing systems) is shown as placeholders. Vendors must not assume values and should state their own assumptions clearly.

Costs vendors quote for Meta message fees may change when Meta changes its pricing; vendors must separate pass-through charges from their own margin.

Open decisions are listed in Document 06.

# Annex A – Glossary

| Term | Meaning |
| --- | --- |
| WhatsApp Business Platform (API) | Meta's official interface for businesses to send and receive WhatsApp messages at scale through software; distinct from the WhatsApp Business app. |
| WABA | WhatsApp Business Account – the account that holds the business's number(s), templates and settings. |
| BSP / Tech Provider | A company approved by Meta to provide access to the WhatsApp Business Platform. |
| Template message | A pre-approved message format required to message a client outside the 24-hour customer-service window. |
| 24-hour customer-service window | Period after a client's latest message during which a business may reply with free-form messages. |
| CRM | Customer Relationship Management system for records, pipelines, tasks and reporting. |
| RBAC / MFA | Role-based access control / multi-factor authentication. |
| NDPA / NDPC | Nigeria Data Protection Act 2023 / Nigeria Data Protection Commission. |
| RTO / RPO | Recovery time objective / recovery point objective – how fast service returns and how much recent data may be lost after an outage. |
| Sub-processor | A third party engaged by the vendor that processes BES data (e.g. cloud host, AI provider). |