Baseline Educational Services (BES) · Jabi, Abuja

Decisions and Information Required from BES Management

To be confirmed before vendor release, selection, contract and go-live

How to use: work through the list with management. Fill the 'BES decision' column; then copy approved values into the yellow placeholders in Documents 01, 02 and 04. Stage key: A = before sharing documents with vendors · B = before shortlisting · C = before contract · D = before go-live.

# 1. Decisions and information

| ID | Area | Decision / information required | Why it matters | Suggested owner | Stage | BES decision / answer | Date / by |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D1 | Governance and approval | Is the exploratory assessment formally authorised, and by whom? Who may speak for BES to vendors? | Avoids unintended commitments | Management | A |  |  |
| D2 | Governance and approval | Who is the executive sponsor, project owner, and decision-maker for vendor selection? | Accountability | Management | A |  |  |
| D3 | Governance and approval | What is the approval path and what criteria will trigger a go / no-go (business case)? | No project is approved yet | Management | B |  |  |
| D4 | Governance and approval | Is an NDA required before sharing the Scope of Work? Who signs? | Protects BES information | Management / counsel | A |  |  |
| D5 | Governance and approval | Will vendors be told how many others are bidding? Is a response deadline fixed? | Process fairness | Operations Manager | A |  |  |
| D6 | Budget and commercial | Approved budget envelope for first year and recurring years (₦): [to be completed by management]. Is it to be shared with vendors? (Recommendation: not shared.) | Prevents price-anchoring; allows value judgement | Management / finance | B |  |  |
| D7 | Budget and commercial | Preferred payment currency and tolerance for US$-linked prices and exchange-rate risk | Many platforms and Meta fees are priced in US$ | Finance | B |  |  |
| D8 | Budget and commercial | Acceptable payment terms (deposit, milestones), contract length, and exit terms | Cash flow and lock-in | Finance / counsel | C |  |  |
| D9 | Budget and commercial | Who pays Meta's message fees directly vs via the vendor? Who holds the payment method on the WhatsApp Business Account? | Cost control and ownership | Finance | C |  |  |
| D10 | Budget and commercial | Is the Option D baseline (improve manual process only) to be costed as a comparison? | Value-for-money test | Operations Manager | B |  |  |
| D11 | Users and organisation | Number of users by role (user-planning table, Doc 01 §3.3): [BES] | Drives licences and cost | Operations Manager + department heads | A |  |  |
| D12 | Users and organisation | Peak concurrent users; need for mobile access; use of personal phones permitted? | Pricing basis; data-protection risk | Operations Manager / IT | A |  |  |
| D13 | Users and organisation | Does BES want Supervisor and Executive roles? Which departments exist and who leads them? | Role design | Management | A |  |  |
| D14 | Users and organisation | Who will be System Administrator(s) (at least two recommended) and the AI knowledge-base owner? | Ownership and continuity | Management | B |  |  |
| D15 | Users and organisation | Expected growth in staff, branches or departments in next 2–3 years | Scalability requirement | Management | B |  |  |
| D16 | Services, content and AI policy | List of service categories and sub-categories the AI may discuss (do not assume): [BES] | Enquiry categorisation and checklists | Department heads | A |  |  |
| D17 | Services, content and AI policy | Who approves FAQs, service descriptions, document requirements, fee statements? Review frequency? | Prevents inaccurate AI answers | Management | B |  |  |
| D18 | Services, content and AI policy | What can the AI never say or promise (fees, admission/visa outcomes, timelines, legal advice, refunds)? Approved standard wording? | Safeguards (R5) | Management / counsel | B |  |  |
| D19 | Services, content and AI policy | Languages the AI must support | Quality and cost | Operations Manager | B |  |  |
| D20 | Services, content and AI policy | Should the AI be active only outside office hours, or for first response at all times? | Workflow and cost | Management | B |  |  |
| D21 | Services, content and AI policy | Escalation triggers and contacts: complaints, sensitive matters, urgent cases, who is on call (if anyone)? | Handover (R12) | Management | B |  |  |
| D22 | Services, content and AI policy | Complaint-handling policy and response times | Workflow | Management | B |  |  |
| D23 | Operations and service levels | Office hours, weekends, public holidays and time zone for rules and alerts | Out-of-hours behaviour | Operations Manager | A |  |  |
| D24 | Operations and service levels | Target first-response and follow-up times; overdue thresholds per stage | Alerts and reporting | Operations Manager | B |  |  |
| D25 | Operations and service levels | Lead stages / pipeline, lead fields, closure reasons, definition of 'conversion' | CRM design and reports | Department heads | B |  |  |
| D26 | Operations and service levels | Assignment rules (by category, round-robin, workload); leave/absence cover | Routing | Operations Manager | B |  |  |
| D27 | Operations and service levels | Current volumes: enquiries per month, messages, documents per case, active cases (measured, not guessed) | Pricing scenarios and sizing | Operations Manager | A |  |  |
| D28 | Operations and service levels | Fallback process if WhatsApp or the AI is unavailable | Business continuity | Operations Manager | C |  |  |
| D29 | Documents and data | Approved document checklist per service category and who maintains it | Personalised checklists (R9) | Department heads | B |  |  |
| D30 | Documents and data | Which documents may be requested on WhatsApp vs a secure upload route? Which are never requested by AI? | Sensitive-data risk | Management / counsel | B |  |  |
| D31 | Documents and data | Is import of existing client data required, from what sources, and how clean are they? | Migration scope and cost | Operations Manager | B |  |  |
| D32 | Documents and data | Existing systems/tools to integrate or replace (spreadsheets, email, other CRM, accounting) | Integration scope | Operations Manager / IT | A |  |  |
| D33 | Documents and data | Retention periods for leads, active cases, closed cases, documents and logs | Retention rules (R16) | Management / counsel | C |  |  |
| D34 | Documents and data | Does BES serve clients under 18? Rules for parental consent | Data-protection obligations | Counsel | B |  |  |
| D35 | WhatsApp and Meta | Which number will be used (existing business number or new)? What is the plan for the current WhatsApp Business app and its chat history? | Migration impact | Operations Manager | B |  |  |
| D36 | WhatsApp and Meta | Does BES have a verified Meta Business Portfolio? Who owns it, and which BES admins will be added? | Ownership and verification time | Management | A |  |  |
| D37 | WhatsApp and Meta | Business verification documents available (CAC registration, utility bill, website/domain, etc.) | Meta verification lead time | Operations Manager | B |  |  |
| D38 | WhatsApp and Meta | Branding: display name, profile, message-template wording approval process | Template approval | Management | C |  |  |
| D39 | Data protection, security and legal | BES's NDPA position: lawful basis, privacy notice, consent wording, DPO or responsible person, NDPC registration/compliance steps, DPIA need | Controller obligations stay with BES | Management / counsel | B |  |  |
| D40 | Data protection, security and legal | Acceptability of data being hosted or processed outside Nigeria and of third-party AI providers | Cross-border transfer risk | Management / counsel | B |  |  |
| D41 | Data protection, security and legal | Staff monitoring policy and staff notice (audit logs, activity reports) | Employment/privacy | Management / HR / counsel | C |  |  |
| D42 | Data protection, security and legal | Who reviews the contract, SLA and DPA before signature? | Legal protection | Management | C |  |  |
| D43 | Data protection, security and legal | Maximum acceptable breach-notification time from vendor | Statutory timelines | Counsel | C |  |  |
| D44 | Data protection, security and legal | Minimum security evidence that BES will accept (certifications, pen-test, audit rights) | Mandatory checks | Management / IT | B |  |  |
| D45 | Evaluation and implementation | Confirm or adjust scorecard weights and pass/fail gates (Doc 05) | Provisional weights provided | Management | B |  |  |
| D46 | Evaluation and implementation | Preferred go-live window and any hard dates (e.g. admissions season peaks) | Phase planning; avoid peak periods | Management | B |  |  |
| D47 | Evaluation and implementation | Is Phase 1 limited to the proposed MVP or should document handling be included earlier? | Scope | Management | B |  |  |
| D48 | Evaluation and implementation | BES staff capacity for content preparation, testing and training (named people and hours) | Implementation depends on it | Department heads | B |  |  |
| D49 | Evaluation and implementation | Success measures and baseline for the first 90 days | Benefit tracking | Operations Manager | C |  |  |
| D50 | Evaluation and implementation | Reference checks: who will call references and what will be asked? | Experience evidence | Operations Manager | B |  |  |

# 2. Placeholders to complete before documents leave BES

| Document | Placeholders (highlighted yellow) | Source in this list |
| --- | --- | --- |
| 01 Scope of Work | Baselines/targets; categories; office hours; response targets; user table; reference/contract details | Areas: Operations, Services, Documents, Users |
| 02 Vendor Briefing | User tiers or range; volumes; dates; contact; NDA | Users, Operations, Governance |
| 04 Quotation Request | Dates, reference, contact; volume assumptions; validity period | Operations, Budget |
| 03 / 05 / 06 | Internal – keep within BES | — |

# 3. Pre-release review log

The documents were checked for contradictions, unsupported assumptions, unnecessary complexity and missing commercial or security considerations. Findings and treatment:

| Finding | Treatment |
| --- | --- |
| Budget, user numbers, volumes, office hours, service categories and fees were not provided. | Shown as placeholders or blank tables; no figures invented. Naira cost figures are therefore not estimated – vendors price in ₦ and BES compares. |
| Statements about Meta/WhatsApp rules (24-hour window, templates, per-message pricing, policy on AI assistants) change over time. | Written generally and flagged for verification at contract date and go-live. Not legal advice. |
| Nigerian regulatory references (NDPA 2023, NDPC directives). | Stated at principle level only; counsel should confirm current obligations, thresholds and registration duties. |
| Potential conflict between AI being 'essential' in Phase 1 and the risk of inaccurate answers. | Resolved by defining Phase 1 AI as basic, grounded in approved content, with mandatory handover and a non-AI fallback. |
| Document handling is Phase 2 in the proposal but clients may send documents at once. | Interim rule: Phase 1 stores files with the conversation; BES to decide in D30 whether sensitive documents are requested on WhatsApp at all. |
| Evaluation weights are internal. | Weights appear only in Doc 05; vendor-facing documents list criteria without weights. |
| Platform recommendation requested 'only with explanation'. | No platform recommended. Four option types explained with suitability, limits, dependencies and cost drivers; preliminary view flagged as discussion only. |
| Complexity risk: 18 requirements and 13 security areas could overwhelm a small team. | Priority/phase labels and MVP list keep the first deployment narrow; vendors answer once in the RFQ matrix. |